County Park Commission Minutes June 2, 2026
	The Board of Sheridan County Park Commissioners met at 8:30 a.m. County Park Commissioners present were Tina Majors, Amanda Bott, Shannon Dieterle, Sandra Felchle and Roddy Schilling.  Absent:  Samantha Roubal, County Park Manager

	Majors called the meeting to order.  The minutes of the previous meeting was sent by mail and email.  It was moved by County Park Commissioner Felchle to approve the minutes as sent, seconded by County Park Commissioner Bott.   Upon roll call vote – Felchle – yes, Bott – yes, Dieterle – yes, Schilling – yes, Majors – yes  Motion carried.

	The Auditor reported a special pre-construction meeting on paving the Hoffer Lake Recreation access road will be held at the Courthouse with the Contractors, Federal Engineers, and the Bureau on Tuesday, June 23rd at 10:00 a.m. that all County Park board members should attend.  The Auditor also reported that the playground equipment for at Hoffer Lake Recreation Area was ordered and has arrived.  A work day for erecting the playground equipment needs to be set up.  Not sure if WRT has been out at the 4-H building to install the Wi-fi yet.

	Lea Mittleider, County Agent, met with the board to inquire about liability insurance coverage on if the 4-H participant’s animals were to stay overnight in the 4-H Livestock building if they would be covered under the County building and liability insurance.  Mittleider will check further with the State 4-H representatives.  The County Auditor will contact the County liability insurance agent with Bravera Insurance also.

	County Park Commissioner Bott reported on weed barrier can be purchased thru the Soil Cons Dist. for the beach/sand area where the playground equipment will be placed.  The Weed Control officers can maybe spray for weeds before sand is placed once the Bureau is contacted for approval on it.  Concrete anchors will be needed for weed barrier also.

	Felchle reported that the orchard grant is open now for funding that is available and due June 5th.    Schilling suggested to get the beavers eradicated and under control first before planting any new trees.  No action done on the grant for this year.

	Majors reported that the Park Manager has overtime of over $1,000 from the last month and was wandering if a limit on overtime hours should be set.  Discussion on letting the Park Manager know to try to stay within County Park budget and that it is hard to set hours with things that come up that need to be done.  The Park Manager’s hours will be monitored next month again.  Majors reported a fish hook is hooked onto the weed barrier by the beach dock that needs to be removed. Roubal will be contacted to cut weed barrier out where fish is located.

	The followings bills were approved and paid:

Bentz Supply Store, $307.36; Ecolab Pest, $89.04; Newman Traffic Signs, $249.49; ODP Business Office Solutions, $38.29; VEC, $779.00; Verizon, $39.53, Visa, $229.98; WM, $635.60

	The next regular County Park board meeting will be July 7th at 8:30 a.m.

	County Park Commissioner Schilling made a motion to adjourn the meeting, seconded by County Park Commissioner Dieterle.  All voting Aye the motion carried.

________________________________			______________________________
		Secretary							Chairperson	
Special County Park Board Meeting June 23, 2026

	The Sheridan County Park Board Commissioners met at 10:00 a.m. in special session.  County Park Board members present were Tina Majors, Amanda Bott, Sandra Felchle, Roddy Schilling and Shannon Dieterle.  Others present were Nate Mascarenas, Vaughn Marshall, Kala Butler, representing Federal Highway Adm. (FHWA); Joel Murphy, Construction Solutions Group, LLC; Scott Myers, Project Manager, Knife River; Trystin Horning, Environmental/Asst. Project Engineer, Knife River; Christopher Langland, Environmental PE, US Bureau of Reclamation; Mosope Agboola, Civil Engineer, US Bureau of Reclamation; Shirley Murray, Sheridan County Auditor; Tracy Stein, Deputy Auditor & Sheridan County/Civic Club; Samantha Roubal, Park Manager, Hoffer Lake; Bryon Belile, Superintendent, Sheridan County Highway Department; Sarah Crimmins, 4H/Civic Club; Lea Mittleider, ANR County Agent/4H; Darren Murray, Garrison Diversion; Todd Lasher, Farmer/Rancher

	Kala Butler, Project Engineer, started the meeting with introductions who were physically present and online in TEAMS. Butler reviewed the process of all day-to-day project coordination and construction should be gone thru with her the Project Engineer.

	Lea Mittleider reported that July 7th and 8th will be the 4-H Achievement days with the morning of the 9th that 4-H animals will be picked.  Joel Murphy and Scott Meyers reported that they will be starting on the west end of the project first and be aware of the 4-H vehicle traffic.  Samantha Roubal inquired about being able to mow the hay around the arena area still.  The contractors said that will still be fine.  Tracy Stein inquired about the July 31st dance to be held at the 4-H building if parking will be available around the 4-H building.  The contractor stated they will work with everyone to make sure there is access where needed.

	Weekly meetings will be held Monday’s online thru TEAMS at 10:00 a.m.

	Sandra Felchle reported there is a new drain field to be aware of that should not be traveled on.  A map of the area can be given to the contractor if needed.  The contractor stated he wants to take a look on site after the meeting.  Sarah Crimmins stated to give any updates to the public on the Hoffer Lake facebook page if road detours, etc.  A proposed detour if east side is closed was suggested by Road Forman, Byron Belile, to come in from the west side of Hoffer Lake off of Hwy. 200 to get to the campground.  One lane roads will always be accessible.

	The paving road project will hopefully be done around the end of August depending on the weather. No heavy farm trucks will be allowed on the new pavement this fall.

	The meeting adjourned.	
_____________________________		_______________________________
			Secretary				        Chairperson
