County Park Commissioners Meeting September 22, 2026

The Board of Sheridan County Park Commissioners met at 8:00 a.m. at the Hoffer Lake Recreation Area to conduct an inspection of the new paved access road.  County Park Board members present were Tina Majors, Shannon Dieterle, Sandra Felchle, Roddy Schilling.  Absent:  Amanda Bott   Others present were:  Samantha Roubal, County Park Manager; Christopher Langland, Environmentalist, US Bureau of Reclamation; Mosope Agboola, Civil Engineer US Bureau of Reclamation; Jon Martin, County Engineer, Wold Engineering; Bryon Belile, Superintendent, Sheridan County Highway Department; Lee Wahl, Sheridan County Highway Department; Vaughn Marshall, Construction Operations Engineer, FHWA; Kala Butler, Project Engineer, FHWA;, Joel Murphy, QCM/ Superintendent, Construction Solutions Group; Scott Myers,	Project Manager;, Knife River; Trystin Horning, Environmental/Asst. Project Engineer, Knife River; Graig Siewert, Superintendent, Knife River

A walk thru inspection on the paved road was completed thru the main campground area and was found satisfactory.  Kala Butler reported seeding and mulching will be completed the first week of October.

The meeting adjourned.

_______________________________________	_________________________________

Secretary						Auditor